User Acceptance Testing (UAT) x

| Date | 13 Febuary 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS90283 |
| Project Name | Rising waters: a machine learning approach to flood prediction |

1. Purpose of Document

The purpose of this document is to describe the User Acceptance Testing (UAT) results for the Flood Prediction Using Machine Learning web application.

The frontend module was tested to ensure:

Proper rendering of UI components

Correct background image display

Center alignment of input form

Proper navigation between Home, Predict, and Result pages

Accurate display of prediction results

Smooth user interaction and responsivenes.

This document summarizes frontend test coverage, defect analysis, and test case validation before final deployment.

2. Defect Analysis

During frontend testing, issues related to CSS alignment, background image loading, and form rendering were identified and resolved.

| Resolution Type | Severity 1 | Severity 2 | Severity 3 | Severity 4 | Subtotal |
| --- | --- | --- | --- | --- | --- |
| Fixed | 1 | 2 | 3 | 2 | 8 |
| Duplicate | 0 | 0 | 1 | 0 | 1 |
| Not Reproduced | 0 | 0 | 1 | 0 | 1 |
| Won't Fix | 0 | 0 | 0 | 0 | 0 |
| Total | 1 | 2 | 5 | 2 | 10 |

Key Issues Fixed:

Background image not displaying due to incorrect static path

Input fields not centered properly

Navigation links misaligned

Result page missing proper overlay styling

Button styling inconsistent across pages

All identified defects were resolved before UAT completion.

3. Test Case Analysis

The following frontend components were tested:

| Section | Total Cases | Not Tested | Fail | Pass |
| --- | --- | --- | --- | --- |
| Navigation Bar | 5 | 0 | 0 | 5 |
| Background Image Rendering | 4 | 0 | 0 | 4 |
| Input Form Alignment | 6 | 0 | 0 | 6 |
| Form Validation | 5 | 0 | 0 | 5 |
| Prediction Result Display | 4 | 0 | 0 | 4 |
| Responsive Layout | 5 | 0 | 0 | 5 |

Total Test Cases Executed: 29
Total Passed: 29
Total Failed: 0

4. Conclusion

The frontend module of the Flood Prediction System successfully passed User Acceptance Testing.

UI components render correctly

Form inputs accept numeric rainfall and cloud data

Results display dynamically from backend predictions

Navigation functions properly

Application maintains visual consistency

The frontend is approved for deployment and integration with the machine learning backend system.